## Slide 1: Progress Report

## Slide 2: Progress Report
A once-in-a-generation upgrade
  Moving into the 21st Century
  MNLARS replaces a 30-year-old antiquated mainframe.
  Automates business functions for the uniformity, security and the integrity of the data and system.

## Slide 3: Progress Report
MNLARS is working, but not perfectly.
  Transactions are being processed.
    828,756 registration renewals (tabs)
    240,983 title transactions

## Slide 4: Progress Report
MNLARS is working, but not perfectly.
 | Registration Renewals | Title Transactions | Total
AUGUST 2016 | 446,617 | 199,179 | 645,796
AUGUST 2017 | 633,337 | 179,879 | 813,216

## Slide 5: Progress Report
MNLARS is working, but not perfectly.
  MNLARS has been online and available to process transactions 99.93 percent of the time since the launch on July 24.

## Slide 6: Progress Report
MNLARS is working, but not perfectly.
  The system – by design – did not have all the functionality at the launch.
  Foundation and phased releases

## Slide 7: Progress Report
Addressing issues as quickly as possible.
  We have identified issues - with the help of deputy registrars - involving certain transactions affecting some people.
  Process in place to triage issues.

## Slide 8: MNLARS Issue Triage Process
System Users
DVS Triage Team
Prioritized
Analyzed
MNLARS Team
Resolved
Technical fix
Process fix
Training
Government Entities
Public
Deputy Registrars

## Slide 9: Progress Report
Addressing issues as quickly as possible.
  Examples of what we identified and completed:
    Pending carts
    Processing and transferring funds
    Farm registration
    Out-of-state plates

## Slide 10: Progress Report
Addressing issues as quickly as possible.
  The list of priorities may change each day.
  Here’s what we’re working on now:
    Inventory reports
    Improving base values
    Prorate registration
    Improving law enforcement search

## Slide 11: Progress Report
We’re working to support deputy registrars.
  On-site office visits
  Daily calls and twice-daily email updates
  Online resources
  Refresher training
  Regional meetings
  Monthly stakeholder meetings
  Direct response to individual offices
  Temporary solutions

## Slide 12: Progress Report
We’re working to keep customers informed.
  Public website
  Extended customer service hours
  Individualized customer support

## Slide 13: Progress Report
We encourage anyone experiencing an issue to contact us.
  Customers
  Deputy registrars
  Stakeholders
Notes: Contact info is on website
Customers can call DVS Vehicle Services at 651-297-2126 or email dvs.motor.vehicles@state.mn.us
MNLARS Support
  Email: dvs.mv.liaisons@state.mn.us
  Call: 651-296-2038 or 800-536-0049

## Slide 14: Progress Report
We’re learning lessons.
  Impact of change to business practices
  Importance of face-to-face training
  Better and more timely communication
  Improve coordination with interface partners

## Slide 15: Progress Report
This is a time of transition.
  It’s a challenge for all of us, but it’s temporary.
  We’re working to make it better and address issues.
  More efficiently and securely process vehicle titles and tabs.
  Meet customer expectations