Bonaire Path Quiet Zone Improvements

- Quiet Zone Process Started in April 2008

- Notice of Quiet Zone Establishment December 2011

- Quiet Zone Improvements – 160th St W, Moving Northward

  - 160th St W

  - 150th St W (CSAH 42)

  - 145th St W

  - Biscayne Ave

  - Connemara Trail - Overcrossing

  - Akron Ave

- Generally Zoned Urban, Medium and High Density Residential

- Over 500 Parcels Constructed, Approved or Under Consideration Within 1.5 Miles

- 6 parks within 1.5 Miles

- Flint Hills Athletic Complex 3 Soccer/Lacrosse fields currently

  - 7 Soccer/lacrosse fields

  - Shelter/Concessions building

  - Playground Area

  - Regional trail Link

- Bonaire Path Roadway & Quiet Zone Improvements in CIP ($2.2 Million)

Current Rail Crossings and Constructed Supplementary Safety Measures (SSM) For Quiet Zone

| Crossing # | Mile Post | Street | Type | Improvements and Constructed SSM | Project Cost |
| --- | --- | --- | --- | --- | --- |
| 380416L | 332.29 | 160th Street West | Public | Constant Warning Time, Channelization Devices in Medians | $225,000 |
| 384044K | 333.30 | 150th Street West | Public | Crossing Improvements Underway | $151,000 |
| 876402C | 333.64 | 145th Street West | Public | Four-Quadrant Gates Upgrade from Two Quadrant gates, Vehicle Presence Detection, Constant Warning Time | $333,000 |
| 876403J | 334.04 | Biscayne Avenue | Public | Non-Traversable Curb Medians, Constant Warning Time | $71,000 |
| 876407L | 335.65 | Akron Avenue | Public | Channelization Devices in Medians | $92,000 |
| Total City Investment |  |  |  |  | $872,000 |

A total of five public at-grade rail crossings are located within the quiet zone corridor.  All crossings within the quiet zone are under the jurisdiction of the City of Rosemount or Dakota County. The improvements below (along with the Connemara Trail and TH 3 grade separated crossings) are constructed within the quiet zone.

- Crossing 380416L – 160th St W

- Crossing 384004K – 150th St W

- Crossing 876402C – 145th St W

- Crossing 876402J – Biscayne Ave

- Crossing 876407L – Akron Ave

- Connemara Path Grade Separated crossing

- TH 3 Grade Separated Crossing

- Bonaire Path (current condition – uncontrolled intersection)